**Prioritized Buyer-Side Implementation Plan**

**Epic 1: Property Tracking Dashboard (Priority 4)**

**Technical Approach:**

1. **Backend Services**
   * Create BuyerDashboardService with:
   * Implement PropertyDetailService for deep dives:
2. **Frontend Components**

**Epic 2: Action Management & Messaging (Priority 6)**

**Key Integrations:**

1. **Real-Time Messaging**
2. **Gmail Sync (Example Google API Call)**

**Epic 3: Passwordless Auth (Priority 4)**

**Security Implementation:**

1. **Token Service**

**Epic 4: Chatbot Integration (Priority 5)**

**Architecture Options:**

| **Approach** | **Pros** | **Cons** | **Best For** |
| --- | --- | --- | --- |
| **Rule-Based** | Fast implementation | Limited flexibility | Simple FAQs |
| **LLM-Powered** | Handles complex queries | Higher cost/latency | Nuanced questions |
| **Hybrid** | Balances cost/quality | More maintenance | Most production systems |

**Recommended Implementation Sequence**

* + **Week 1-2**:
  + Magic link auth + basic property listing
  + *Deliverable*: Buyer can login and see tracked properties

1. **Week 3-4**:
   * Action items system + basic chat
   * *Deliverable*: Task completion and messaging per property
2. **Week 5**:
   * Gmail integration + chatbot MVP
   * *Deliverable*: Agent messages sync and FAQ bot